## Slide 1: Waterfall vs. Agile

## Slide 2: Waterfall
Pros
Easier to understand and implement
Bug Fixes are cheaper
Importance to documentation
Structured approach- progresses linearly
Cons
Difficulty to gather requirements beforehand
Future problems are difficult to predict
Implementing changes ,added functionality is tough
Redevelopments , retesting increases time, effort and cost

## Slide 3: Agile
Pros
It is interactive , imcremental and evolutionary process
Though different teams but increased communication
Short Feedback Loop
Increased quality due to rigorous testing cycles
Cons
Poor resource planning because of different ideas between teams
Limited documentation
Completing different sprints at same time is difficult
No finite end since no clear vision of product output